Help Desk Ticketing Research

Replacing SolarWinds — Market Survey and Build-vs-Buy Analysis

Date: July 8, 2026 (rev. 2 — assumes full Microsoft Graph mailbox access, per the SENTRY pattern)

Question: IT is unhappy with our SolarWinds help desk (main complaint: searching and scrolling through email threads for each ticket). What else is on the market, and could we build our own internally?

Method: Multi-agent deep-research sweep (102 agents; 93 claims extracted, each adversarially verified 3-vote against primary sources — 17 confirmed, 8 refuted) plus two targeted follow-up verification passes (JSM/Zendesk; the open-source field). Pricing fetched/verified 2026-07-08; all SaaS prices are annual-billing floors unless noted (monthly runs 10–50% higher).

Standing assumption: we have full control of Graph app registrations in our M365 tenant and already run Graph-based inbox monitoring (SENTRY), so any integration path — Graph mailbox connection for a self-hosted tool, OAuth mailbox connection for SaaS, or a Graph-native internal build — is technically open to us.

Contents

# Executive Summary (TL;DR)

- The email-scrolling complaint is table stakes, not a differentiator. Every modern product converts email threads into ticket-threaded conversations using Message-ID/subject-token matching. Any credible option fixes the stated pain, so the decision reduces to hosting model, integration depth, price, and how much we want to own.

- Nearly everything is cheaper than SolarWinds. The incumbent baseline (SolarWinds Service Desk Essentials) is $39/agent/month (verified against SolarWinds’ pricing page). Freshservice starts at $19, ManageEngine at ~$13, Zendesk Support at $19, JSM Standard at ~$20, Zammad SaaS at €7–25 — and self-hosted Zammad/FreeScout are license-free.

- Best buy/adopt candidate: self-hosted Zammad. Native Microsoft 365 Graph API email channel (unique among everything surveyed), explicitly tunable multi-signal threading, Elasticsearch search over tickets and attachment contents — the direct antidote to the search complaint — at €0 license.

- An internal build is genuinely viable — more than generic build-vs-buy wisdom suggests — because Graph does the hard part. Exchange computes conversation threading server-side (conversationId), so a Graph-native internal tool inherits the threading that Zendesk/Atlassian/Freshservice implement as fragile Message-ID/subject-token heuristics (all three maintain KB articles for their misthreading failure modes). With our existing Graph patterns, a production MVP is a realistic ~6–10 week single-engineer project — but it competes against a €0-license product that already does everything, so the honest justification for building is customization/AI integration/ownership, not cost.

- Recommended path: pilot self-hosted Zammad for a week of real tickets (1–2 days to stand up). In parallel, if the build appetite is real, a 2–3 day Graph+SQLite spike will tell you more than any estimate. Either way, put internal engineering into a Claude triage layer on top — that’s the differentiating piece nobody sells.

# 1. The Incumbent Baseline

- SolarWinds Service Desk Essentials: $39/agent/month — verified against SolarWinds’ own pricing page and G2/Capterra (June 2026). A blog claim describing a “$39 Team → $99 Enterprise” ladder was refuted 0–3; only the $39 Essentials figure survived verification.

- At, say, 10 agents that’s ~$4,680/yr — a useful yardstick: every serious alternative below undercuts it 2–3×, and the self-hosted options undercut it entirely.

# 2. Commercial Products (Verified Facts)

Prices are per agent/month on annual billing unless noted.

| Product | Price (annual billing) | Hosting | Email-to-ticket threading | Notes |
| --- | --- | --- | --- | --- |
| Freshservice | $19 Starter / $49 Growth / $99 Pro / Enterprise quote (vendor page) | SaaS only (no on-prem; only discovery/orchestration agents run locally) | Dual-signal: Message-ID header or [#ticket-id] subject token, plus a requester check; replies without a valid marker can duplicate tickets (vendor KB) | Cheapest mainstream full-ITSM entry; a $95-Pro blog claim was refuted — it’s $99 |
| ManageEngine ServiceDesk Plus | ~$13 Standard / $27 Pro / $67 Ent (vendor page, “starts from”; 2–1 split vote on cloud-vs-on-prem attribution of the $13) | Cloud AND on-premises — one of the few commercial on-prem options | Standard header/subject matching | Cheapest broad-feature commercial tier; Standard lacks asset mgmt |
| Jira Service Management | ~$20 Standard / ~$48 Premium (third-party trackers; Atlassian’s JS-rendered pricing page couldn’t be fetched — approximate). Free tier: 3 agents | Cloud only for new buyers — Data Center new sales ended 2026-03-30, read-only EOL 2029-03-28 (Atlassian EOL page) | Header-driven (Message-ID / In-Reply-To / References); M365 mailbox via OAuth. At least 5 separate Atlassian KBs document misthreading modes (replies spawning new tickets, reused threads landing as comments) | Practitioner sentiment (anecdotal, competitor-quoted): admin-heavy, clunky as a pure helpdesk |
| Zendesk | $19 Support Team (ticketing only) / $55 Suite Team / $115 Suite Pro (vendor page) | SaaS only | Most redundant matching of anything surveyed: headers + encoded Reply-To ID + hidden body token + bracketed ID in outbound mail (vendor docs). Still has documented duplicate/wrong-ticket modes when forwarders strip headers | Support Team tier is a decent pure-helpdesk fit; Suite pricing escalates fast |
| HaloITSM | ~$49+/agent (verifier context, not a surviving primary claim) | SaaS AND self-hosted (published on-prem spec: SQL Server + Windows Server, 8 GB RAM) | Standard | The mid-market “both hosting models” option, but Windows/SQL Server stack doesn’t match our tooling |
| Spiceworks Cloud Help Desk | $0 (ad-supported, unlimited techs/tickets); ~$6 Premium (June 2025) removes ads | Cloud only (on-prem retired) | Basic | The budget floor; ad-supported freemium; vendor site blocked crawlers so vendor-page confirmation is indirect |
| Zammad SaaS | €7 Starter (max 5 agents) / €16 Pro (max 35) / €25 Plus (vendor pricing page; monthly = €9/18/27) | SaaS (self-hosted covered in §3) | See §3 | The SaaS fallback if self-hosting Zammad ever gets old |

Refuted along the way (do not reuse these numbers): JSM at $18, Freshservice Pro at $95, ManageEngine cloud at $10/$21/$50, SolarWinds “$39 Team → $99 Enterprise” ladder, and Zammad’s claimed WhatsApp/SMS/X channel list.

# 3. Open-Source / Self-Hostable Options (Verified 2026-07-08)

| Product | Activity (2026) | Stack | M365 email path | Search | Verdict for us |
| --- | --- | --- | --- | --- | --- |
| Zammad | Active; v6.5+ | Ruby/Rails; PostgreSQL 13+, Redis 6+ required; Elasticsearch optional-but-strongly-recommended; min 2 cores / 6 GB RAM (+4 GB if ES co-hosted → ~10 GB single box) (official docs) | Only surveyed product with a native Microsoft 365 Graph API channel (≥6.5, “the future-proof way” per docs) + M365 IMAP/XOAUTH + Fetchmail/Sendmail | Elasticsearch-backed — fast at volume, indexes attachment contents | Primary candidate. Tunable multi-signal threading with documented precision/recall tradeoffs |
| FreeScout | Very active — v1.8.229 (2026-07-04), near-weekly releases, ~4.4k stars | PHP/Laravel + MySQL/Postgres; runs on tiny hardware | Delegated OAuth over IMAP (official wiki) + community Graph API module (send & fetch) | MySQL-based; degrades at scale; official paid Meilisearch “Faster Search” module is the remedy | Lightweight fallback. AGPL core + one-time-fee paid modules (budget for a few) |
| osTicket | Active — v1.18.4 (2026-06-17), ~3.8k stars | PHP + MySQL; lightest footprint | IMAP/POP polling with OAuth2-Microsoft (XOAUTH2 over IMAP — no Graph); MTA-pipe fallback | MySQL FULLTEXT; devs themselves acknowledge relevance problems and a 500-result cap (GH #4972) | Weak on our exact pain point (search); pass |
| Request Tracker (RT) | Active — rt-6.0.3 (2026-05-20), enterprise-grade, Best Practical | Perl + PG/MySQL; MTA-piped (rt-mailgate); heaviest ops burden for a non-Perl shop | App::wsgetmail fetches via Graph (client-credentials service principal) — works for us, but the module has bus-factor 1 | Best of the OSS group: native DB full-text indexing (PG tsvector/GIN) | Capable, but Perl and the ops model don’t fit our stack; pass |
| GLPI | Very active — v11.0.8 (2026-06-24), ~6.1k stars | PHP + MariaDB; full ITSM+asset suite (big surface) | IMAP/POP collector; M365 OAuth via oauthimap plugin (delegated, over IMAP); no Graph path found | Criteria/filter search, not true full-text; documented complaints: followups not searched (GH #2092), 30 s pages at ~40k tickets (GH #15246) | Search weakness; pass |
| UVdesk | Stalled — last release 2025-09, no pushes since 2025-10; stars look marketing-driven (19.3k stars / 566 forks) | PHP/Symfony (4-era) | IMAP with app passwords (legacy auth); OAuth documented only in a vendor blog; no Graph | Basic; unverified | Pass |
| Peppermint | Pre-1.0, single maintainer, sporadic commits | TS/Next.js + Postgres | M365 effectively broken (open issue requesting OAuth2 for EXO); no Graph | None documented | Pass |

Note on refuted Zammad TCO figures: blog claims of €345–810/month operating cost, “4 GB RAM minimum,” and €2,999/yr support were refuted or unverified. Use the official requirement (2 cores / 6–10 GB RAM, PG + Redis + optional ES) and estimate ops cost ourselves — this is a stack we already run heavier versions of.

# 4. Build: What an Internal Version Would Actually Look Like

Since we control Graph and already run Graph inbox monitoring (SENTRY), an internal build is a real option, and it’s stronger than generic build-vs-buy wisdom suggests — because Graph eliminates the hardest problem.

## Why Graph changes the difficulty

The verified market evidence shows email reply-threading is where mature vendors bleed: Freshservice requires a [#ticket-id] subject token and can duplicate tickets without it; Atlassian maintains at least five KB articles on JSM misthreading; Zendesk stacks four redundant matching signals and still documents wrong-ticket threading when forwarders strip headers. All of them are re-deriving conversation structure from raw RFC-822 headers because they sit outside the mailbox.

A Graph-native tool sits inside the mailbox: Exchange computes conversationId server-side for every message, replies included, and Graph exposes it directly. Replies sent via Graph’s reply/createReply actions stay in the same conversation for the requester in Outlook. The threading problem that costs vendors KB articles mostly disappears; what remains is the tail (subject-change splits, users starting fresh emails about an old issue — handled with a subject-token fallback and a manual “merge into ticket” action).

## MVP scope sketch

| Component | Approach | Notes |
| --- | --- | --- |
| Ingestion | Graph subscription webhooks on the helpdesk shared mailbox, with delta-query polling as the reliability backstop | Same pattern as SENTRY; subscriptions need periodic renewal — the classic operational gotcha |
| Threading | conversationId grouping + [#ticket-id] subject-token fallback + manual merge | Inherit Exchange’s threading instead of reimplementing it |
| Ticket model | SQLite: tickets, messages, agents, status/priority, event log | Familiar stack; trivial to back up |
| Search | SQLite FTS5 over subject/body (+ extracted attachment text if wanted) | Directly answers the SolarWinds complaint; proven at this scale |
| Assignment/status/SLA | CRUD + due-time timers + escalation notifications | The genuinely easy part |
| Outbound | Graph reply from the shared mailbox | Requester experience stays plain email |
| UI | FastAPI + server-rendered UI, account_store auth | Existing house patterns |
| AI layer | Claude triage: categorize, prioritize, summarize thread, draft first response | The piece no vendor sells the way we’d build it |

## Effort and pitfalls (judgment — flagged)

No sourced build-effort data survived adversarial verification, so these are engineering estimates, not citations: a production-quality MVP of the above is a realistic 6–10 week project for one engineer, with the risk concentrated in operational details rather than architecture: webhook subscription lifecycle, delta-token bookkeeping, HTML email sanitization, attachment storage, auto-reply loop prevention (out-of-office storms are the classic self-inflicted outage), spam handling, and migrating/retiring SolarWinds history. Post-MVP, expect steady feature pull (reporting, KB, asset links, customer portal) — that’s where internal tools quietly grow into part-time products.

## The honest comparison

The build doesn’t compete with SolarWinds’ $39/agent — it competes with Zammad at €0 license, which already ships threading, search, SLA, reporting, a KB, and a decade of edge-case fixes. So the case for building is not cost. It’s legitimate when you weight:

- Fit/ownership — a tool shaped exactly to IT’s workflow, in a stack we fully own, joining an existing portfolio of self-hosted internal apps;

- AI-first design — Claude triage/summarization/drafting as a first-class feature rather than a bolt-on;

- Simplicity — one FastAPI/SQLite service vs. a Rails + PostgreSQL + Redis + Elasticsearch appliance (~10 GB box) to operate and upgrade.

And it’s the wrong call if IT needs vendor-grade reporting/ITIL features soon, if the 6–10 weeks can’t be protected, or if nobody wants to own the pager for the company’s ticket system.

Hedge worth naming: whichever way this goes, the Claude triage layer is worth building — Zammad has a full REST API and webhooks, so the same AI layer (~2–4 weeks) works in front of a bought system or a built one. It’s the differentiating piece and it’s portable across the decision.

# 5. Recommendation Framework

Path A — Adopt (default): self-hosted Zammad. Stand it up via official docker-compose (~10 GB RAM box: app + PostgreSQL + Redis + Elasticsearch), connect the helpdesk mailbox through its native Graph channel, and run a 1-week pilot with two or three techs on real tickets. Elasticsearch search across tickets and attachment contents is the direct fix for the “search and scroll through emails” complaint — let the unhappy team feel it before deciding. Cost: €0 license + our ops time; SaaS fallback at €16/agent if self-hosting palls.

Path B — Buy SaaS (if IT wants zero ops): Freshservice Starter ($19) or ManageEngine ServiceDesk Plus Standard (~$13) — both under half the SolarWinds bill; ManageEngine also has an on-prem edition if that’s ever preferred.

Path C — Build (if the fit/AI/ownership case resonates): run a 2–3 day spike first — Graph subscription on a test mailbox → SQLite + FTS5 → minimal ticket list with conversation grouping. The spike retires the two real risks (webhook lifecycle, conversationId behavior on your actual mail) and makes the 6–10 week estimate concrete before committing.

Decision rule: pilot A while spiking C if build appetite exists; pick B only if self-hosting is off the table. In every path, build the Claude triage layer — it’s portable across all three.

# Appendix: Research Quality Notes

- Adversarial verification killed 8 of 25 tested claims — notably all pricing from one listicle (flamingo.run) and Zammad TCO/hardware figures from openmsp.ai. Every price in this report traces to a vendor page fetched 2026-07-08 or is explicitly flagged as third-party/approximate (JSM).

- Remaining gaps: ServiceNow was not evaluated (nothing survived verification; it’s enterprise-priced and out of scope for a small team anyway). HaloITSM’s ~$49 figure is verifier context, not a confirmed primary claim — confirm before shortlisting it. Practitioner complaints in §2 are anecdotal, several via competitor marketing pages, and flagged as such. Build-effort figures in §4 are engineering judgment, not sourced claims — no build-vs-buy effort data survived verification.

- Primary sources relied on: Zammad admin docs (Graph channel, threading settings, hardware/software prerequisites), Freshservice support KBs (threading rules), Atlassian support KBs + Data Center EOL page, Zendesk pricing page + threading docs, ManageEngine pricing page, Freshworks pricing page, GitHub repos/releases for all OSS products, Best Practical RT 6.0.3 docs + App::wsgetmail, FreeScout official wiki, GLPI plugin docs.